| CANCONSULT · ADVISORY SERVICES BUSINESS PROPOSAL Senior Canmaking Expert · D&I Process · Management Training · Training Department Development |  |  |
| --- | --- | --- |
| PREPARED FOR US Canmaking Company | Proposal Ref: CC-2026-001 Date: March 23, 2026 Status: Confidential |  |

EXECUTIVE SUMMARY

CanConsult proposes a structured, phased advisory engagement to support your US canmaking facility — delivered by a retired, world-recognized senior expert with deep specialization in the Drawn and Ironed (D&I) process.

| Scope | On-site technical assessment, management knowledge transfer, and long-term training department development |
| --- | --- |
| Expert Profile | World-recognized, retired senior specialist · 10+ years D&I process expertise · operational and structural insight |
| Talent Crisis | 56% of US manufacturers are struggling to retain skilled talent as the workforce ages |
| Digital Imperative | 84.7% of US manufacturers are actively prioritizing upskilling and digital transformation in 2026 |
| Strategic Value | A structured, expert-led training department is no longer optional — it is a competitive requirement |

PHASED ENGAGEMENT MODEL

| PHASE I Discovery & Assessment — Week 1. Paid Discovery Phase. ▸ On-site plant floor observation. ▸ Full D&I process technical review. ▸ Management training lectures. ▸ Structural gap analysis vs. SA model. ▸ Formal written technical report. |  | PHASE II Strategic Development — Ongoing. Training Department Build-Out. ▸ Protocol gap remediation plan. ▸ Industry 4.0 / Smart Factory alignment. ▸ Structured career track design. ▸ Formal training program development. ▸ Ongoing strategic retainer support. |
| --- | --- | --- |

FEE SCHEDULE — 2026 US RATES

| ENGAGEMENT | MODEL | RATE | NOTES |
| --- | --- | --- | --- |
| Assessment Week | Daily Rate | $1,660+ / day | Portal-to-portal + travel expenses |
| Management Lectures | Hourly | $300–$600 / hr | Billed per session |
| Technical Plant Report | Fixed Milestone | $50,000+ | Scales with plant size & complexity |
| Training Dept. Support | Monthly Retainer | $5,000–$15,000+ / mo | Ongoing strategic advisory |

TERMS & CONDITIONS

| Billing Start | Portal-to-portal — from departure at home base through return |
| --- | --- |
| Expenses | Airfare, accommodation, and per diem billed at cost |
| Overtime | Daily rate covers up to 12 hrs; overtime billed at $152–$412/hr |
| Payment | Phase I invoiced upon engagement commencement; Phase II monthly in advance |
| Cancellation | 14 days written notice required; travel costs non-refundable once booked |
| Confidentiality | All plant data, processes, and findings treated as strictly confidential |
| Validity | This proposal is valid for 30 days from the date of issue |

PROPOSAL ACCEPTANCE

By signing below, both parties agree to the scope and commercial terms outlined in this proposal. A detailed Statement of Work will be issued upon acceptance.

| FOR CANCONSULT |  | FOR CLIENT |
| --- | --- | --- |
| ________________________ Senior Advisor · CanConsult Date: ___________________ |  | ________________________ Authorized Signatory Date: ___________________ |